Review for Team Multi-tenant- Sprint 2

**Accomplishments:**

1. Deployed Xeniapp on the new infrastructure in the Dev environment
2. Worked on Landing page
3. Json for Hotel Details API for TBO almost completed except creating JSON for hotel booking -VervoTech.

**Challenges**:

1. A lot of tickets in code-review stage were left unattended. The team proposed to have another swim lane like ‘Code Review completed & Ready for Testing’
2. A lot of issues spilled over from Sprint 1 hence the team had 92 issues to work on in this sprint which was a bit overwhelming

**Metrics**:

1. Team completed 13 out of 20 stories and have 3 to merged to Prod
2. Team worked on 13 tasks besides the above stories
3. Team addressed 34 out of 53 bugs and have 9 bugs to be merged to Prod
4. Team also addressed 3 tech debt issues